Cycling project update – May 2009

Infrastructural projects 2008-09

- Sunrise/Te Ngae Rd island reconfiguration - reduce centre island width to increase cycle lane width - $35k (includes next item as well)

- Tennyson/Te Ngae Rd recessing cesspits - beside traffic signals to increase width for cycle lane

- Froude St cycle path connection (to Sala) - complete gap in cycle route CBD - Redwoods - $7k

- Sala/Scott St connection - short connection to forest + various ramps - $8k

- SH5/Hemo Rd intersection widening (new cycle lane/left turn) - $40k

- Old Taupo Rd recessed bus stops - gets buses out of shoulder area - $35k

- Waipa Mill intersection lighting - partly due to Bikes using area at dusk/night - $40k

- Design completed for new cycle boxes / lanes at Fenton/Amohau Intersection

Projects (Feb - May 2009)

- Bike Month.  Cycling events/activities offered throughout February well-subscribed.  350 cyclists attended ‘Go By Bike Day’ breakfast in City Focus.  Bikewise Battle promotion saw 32 local organisations enter.  Council won the regional award for very large organisations with 44% of its staff riding a bike during February (thus beating Rotorua Police, Scion and Lakes DHB).

- Responses to a number of submissions to LTCCP on cycling.

- Progress with Cycling Strategy update.

- Successful completion of ‘Nervous Nellies’ contract for provision of 6 cycling skills workshops for adults/families.

- Work with Bike NZ and Sport Bay of Plenty to plan the Active Communities ‘Rotorua in Gear’ project, funding for which has recently been approved by SPARC.  Initial stakeholders meeting.

- Work with Parks & Reserves to identify possible off-road cycling routes using Parks & Reserves land/tracks.  First route scoped: Bloomfield Gully – Linton Park East – Linton Park West – Sunset Road – Pukuatua Street.